Project Documentation  |  Updated 22 April 2025

Prompt Hallucination Detection

Detecting false object detections caused by misleading text prompts

Group Project  |  4 Members  |  Computer Vision + NLP

# 1. Project Overview

This project builds a system to detect hallucinations in open-vocabulary object detection models. A hallucination occurs when a model detects an object in an image solely because the prompt suggests it, even when no visual evidence supports that detection.

The system accepts two inputs — an image and a text prompt — and determines whether the model's detection is grounded in actual visual content or fabricated based on the prompt alone.

Example Scenario

- Input: Image of a Siberian Husky  +  Prompt: "a photo of wolf"

- OWL-ViT outputs: Detected wolf with score 0.38

- Verifier output: HALLUCINATED — no sufficient visual evidence for wolf

- This is a hard negative case: dog and wolf share the same supercategory (animal)

# 2. Objectives

- Quantify how often OWL-ViT produces false detections under misleading prompts, including hard negative cases

- Build and compare two verifier approaches: confidence threshold (V1) and CLIP cosine similarity (V2)

- Use COCO supercategory hierarchy to generate realistic hard negative samples

- Provide a demo interface for real-time hallucination detection

- Produce reproducible evaluation metrics (Precision, Recall, F1, ROC-AUC, F1 vs Threshold plot)

# 3. Tech Stack & Libraries

All tools are free and open-source. No paid APIs or external services are required.

| Layer | Tool / Library | Purpose |
| --- | --- | --- |
| Language | Python 3.10+ | Primary development language |
| Core Models | OWL-ViT, CLIP (HuggingFace) | Open-vocabulary detection & embeddings |
| ML Framework | PyTorch | Model inference |
| Dataset | COCO 2017 + pycocotools | Images, annotations, supercategory hierarchy |
| Evaluation | scikit-learn | Precision, Recall, F1, ROC-AUC |
| Visualization | matplotlib, seaborn | Confusion matrix, ROC curves, F1 vs Threshold plot |
| Demo UI | Gradio | Interactive web demo |
| Notebook | Jupyter | EDA and experimentation |

# 4. System Pipeline

The project follows a six-stage pipeline from raw data to interactive demo:

- Stage 1 — Download COCO val2017 (5,000 images with annotations and supercategory metadata)

- Stage 2 — Build Dataset: create positive samples (correct prompt) and hard negative samples (prompt from same supercategory but wrong class)

- Stage 3 — Run OWL-ViT to detect objects and extract image embeddings

- Stage 4 — Run Verifier V1 (confidence threshold + grid search) and V2 (CLIP cosine similarity) on detections

- Stage 5 — Evaluate and compare V1 vs V2 using Precision, Recall, F1, ROC-AUC, and F1 vs Threshold plot

- Stage 6 — Launch Gradio demo for interactive testing

Dataset Construction: Easy vs Hard Negatives

- Positive sample (label=0): Image containing object X  +  prompt 'a photo of X'

- Easy negative (label=1): Image without object X  +  prompt from a different supercategory  (e.g. image of dog + prompt 'a photo of airplane')

- Hard negative (label=1): Image without object X  +  prompt from same supercategory  (e.g. image of dog + prompt 'a photo of wolf')

Hard negatives are generated using COCO's built-in supercategory field (e.g. 'animal': dog, cat, wolf, bear, zebra). This requires no external data and significantly increases dataset realism.

Agreed Data Schema (Mockup CSV)

Person 1 (Data Engineer) must push a Mockup CSV with 10 sample rows to GitHub by end of Week 1. All team members write code against this schema.

| Column | Type | Description |
| --- | --- | --- |
| image_id | int | COCO image ID |
| image_path | str | Local file path to image |
| prompt | str | Text prompt e.g. 'a photo of dog' |
| true_label | int (0/1) | 0 = real detection, 1 = hallucinated |
| supercategory | str | COCO supercategory e.g. 'animal', 'vehicle' |
| negative_type | str | 'hard' (same supercategory) or 'easy' (different supercategory) |

# 5. Code Structure

| File | Owner | Function |
| --- | --- | --- |
| data/download_coco.py | Person 1 | Download COCO val2017 dataset |
| data/build_dataset.py | Person 1 | Create positive + hard-negative sample pairs via supercategory |
| models/detector.py | Person 2 | OWL-ViT wrapper for detection + embeddings |
| verifier/threshold_verifier.py | Person 3 | V1 baseline: confidence score threshold + grid search |
| verifier/clip_verifier.py | Person 3 | V2: CLIP cosine similarity verifier |
| evaluation/evaluate.py | Person 4 | Metrics, F1 vs Threshold plot, confusion matrix, ROC curves |
| demo/app.py | Person 4 | Gradio interactive demo |

# 6. Team & Responsibilities

| Member | Role | Responsibilities |
| --- | --- | --- |
| Person 1 | Data Engineer | Download COCO, build hard-negative pairs using supercategory hierarchy, data pipeline, mockup CSV |
| Person 2 | Model Engineer | OWL-ViT integration, detection pipeline, embedding extraction |
| Person 3 | Verifier / XAI | V1 threshold verifier, V2 CLIP verifier, attention visualization |
| Person 4 | Evaluation & Demo | Metrics, F1 vs Threshold plot, ROC curves, Gradio demo, Limitations section |

# 7. Sprint Plan

Project Start: 20 April 2025  |  Estimated End: 29 June 2025  |  4 Sprints + Buffer

| Sprint | Dates | Focus | Deliverables |
| --- | --- | --- | --- |
| Sprint 1 | 20 Apr – 4 May | Proposal & Planning | Proposal draft, team roles agreed, Mockup CSV pushed to GitHub, COCO downloaded |
|  | Week 1 (20–27 Apr) | Kickoff & Discussion | Read paper on OWL-ViT / CLIP, align on project scope, define data schema (CSV columns: image_id, image_path, prompt, true_label, supercategory) |
|  | Week 2 (28 Apr – 4 May) | Dataset Sourcing | Download COCO val2017, validate image quality, push Mockup CSV (10 rows) to GitHub, write proposal draft |
| Sprint 2 | 5 – 18 May | Dataset Build + Baseline | Hard-negative dataset CSV complete, OWL-ViT baseline running, first detection results |
|  | Week 3 (5–11 May) | Hard Negatives | P1: build_dataset.py using supercategory hierarchy. P2: set up OWL-ViT pipeline, run on 50 sample images |
|  | Week 4 (12–18 May) | Embedding Pipeline | P2: full detection pipeline on all samples + embedding extraction. P3: begin V1 threshold verifier |
| Sprint 3 | 19 May – 1 Jun | Verifiers | V1 and V2 both running, initial F1 scores recorded, best threshold found via grid search |
|  | Week 5 (19–25 May) | V1 Threshold Verifier | P3: complete threshold_verifier.py + grid search for best threshold per category. P4: evaluation scaffolding |
|  | Week 6 (26 May – 1 Jun) | V2 CLIP Verifier | P3: complete clip_verifier.py. P4: run full evaluation, generate confusion matrices and F1 vs Threshold plot |
| Sprint 4 | 2 – 15 Jun | Evaluation & Demo | ROC curves complete, Gradio demo live (share=True), report draft done |
|  | Week 7 (2–8 Jun) | Full Evaluation | P4: finalize all metrics + visualizations. All: peer review results, write Limitations & Future Work section |
|  | Week 8 (9–15 Jun) | Demo & Report | P4: Gradio demo polished. All: final report assembled and reviewed |
| Buffer | 16–29 Jun | Refinement & Presentation | Slides prep, rehearsal, final GitHub cleanup, submission |

# 8. Complexity Assessment

| Component | Difficulty | Notes |
| --- | --- | --- |
| Data Preparation | Medium | Hard negatives via supercategory adds realism; COCO itself is clean |
| OWL-ViT Integration | Medium | Pretrained model available; tensor operations require care |
| Verifier Module | Hard | Core novelty; multimodal embedding alignment is non-trivial |
| Evaluation | Easy-Medium | Standard ML metrics + F1 vs Threshold grid search plot |
| Demo / UI | Easy | Gradio enables rapid prototyping with minimal code |

Overall: Medium-Hard

Challenging enough to demonstrate technical depth, yet achievable within the project timeline for a four-person team.

# 9. Data Cleaning Requirements

COCO 2017 is a high-quality, well-maintained benchmark dataset. Data cleaning workload is minimal.

Required (light)

- Filter corrupted or unreadable image files

- Verify all image paths in the generated CSV exist on disk

- Balance class distribution: positive vs hard negative vs easy negative

- Validate supercategory mapping matches COCO annotation format

Not Required

- Annotation cleaning — COCO annotations are already verified and standardized

- Image normalization — handled automatically by HuggingFace processors

- Missing value handling — structured dataset with negligible missing entries

Estimated time for data preparation: 1-2 days for the Data Engineer, leaving ample time to support other tasks.

# 10. Limitations & Future Work

Acknowledging limitations demonstrates research maturity and is expected by evaluators in a Master's-level capstone.

[Limitation 1] CLIP Dependency — The V2 verifier performance is upper-bounded by CLIP's capabilities. If CLIP has inherent biases or limited vocabulary for specialized domains, the verifier will inherit those errors. Fine-tuning CLIP on domain-specific data is a potential future direction.

[Limitation 2] Hard Negative Coverage — While supercategory-based hard negatives improve realism, some edge cases (e.g. visual twins across supercategories) may still be missed. A future extension could use embedding-based similarity search to mine even harder negatives automatically.

[Limitation 3] Global Threshold Constraint — V1 uses a single optimized threshold across all categories. Per-category thresholds would improve accuracy but add complexity beyond the current project scope.

[Limitation 4] Compute Constraints — Running inference on 5,000 images with two Vision Transformer models requires GPU access. Results may vary depending on available hardware. Cloud GPU (Google Colab Pro or university cluster) is recommended.

Future Work

- Per-category threshold optimization

- Fine-tuning CLIP on domain-specific visual data

- Automated hard negative mining using embedding similarity

- Extension to video-based hallucination detection

# 11. Expected Deliverables

- GitHub repository with full source code, README, and reproducibility instructions

- Hard-negative dataset CSV with supercategory labels and negative_type column

- Evaluation report: confusion matrices, ROC curves, F1 vs Threshold grid search plot

- Gradio demo application deployable with a public share link

- Final presentation slides with results, methodology, and limitations