DSC03 / SE03  |  Group Project Proposal

Project Proposal

Prompt Hallucination Detection

Detecting false object detections caused by misleading text prompts in open-vocabulary vision models

Submitted: April 2025  |  Group of 4  |  Computer Vision + NLP

| Project Title | Prompt Hallucination Detection in Open-Vocabulary Object Detection Models |
| --- | --- |
| Subject / Course |  |
| Submission Date |  |
| Team Size | 4 Members |
| Domain | Computer Vision + Natural Language Processing (Multimodal AI) |
| Primary Dataset | COCO val2017 (5,000 images) |
| Core Models | OWL-ViT (Google), CLIP (OpenAI) — via HuggingFace Transformers |
| Development Environment | Local (VS Code) for development + Google Colab (GPU) for full-scale inference |

# 1. Problem Statement

Modern open-vocabulary object detection models such as OWL-ViT can detect arbitrary object categories guided by free-form text prompts — without requiring category-specific training. While powerful, these models are susceptible to a phenomenon known as prompt hallucination: the model detects an object in an image not because visual evidence supports it, but because the text prompt suggests its presence.

This is a well-recognised challenge in the broader AI safety and trustworthy AI landscape, yet systematic methods for detecting and quantifying prompt-driven hallucinations in vision models remain underexplored at the applied level.

Motivating Example

- Input: Image of a Siberian Husky  +  Prompt: "a photo of wolf"

- OWL-ViT output: Detected wolf with confidence score 0.38

- Reality: No wolf present — the model hallucinated based on visual similarity and prompt suggestion

- This is a hard negative case: dog and wolf share the same COCO supercategory (animal)

# 2. Research Objectives

- Systematically quantify hallucination rates in OWL-ViT under easy and hard negative prompts

- Design and evaluate two hallucination verifier approaches: confidence threshold (V1) and CLIP cosine similarity (V2)

- Introduce a supercategory-based hard negative sampling strategy to create a more realistic evaluation dataset

- Compare V1 vs V2 on precision, recall, F1, and ROC-AUC across both easy and hard negatives

- Develop an interactive demo for real-time hallucination detection

# 3. Methodology

## 3.1 Dataset Construction

The project uses COCO val2017 (5,000 images) as the source dataset. The key methodological contribution at the data level is the introduction of hard negative samples using COCO's built-in supercategory hierarchy.

| Sample Type | Label | Construction Logic |
| --- | --- | --- |
| Positive (Real) | 0 | Image containing object X + prompt 'a photo of X' |
| Easy Negative | 1 | Image without object X + prompt from a different supercategory (e.g. image of dog + 'a photo of airplane') |
| Hard Negative ★ | 1 | Image without object X + prompt from same supercategory (e.g. image of Husky + 'a photo of wolf') — core novelty of dataset design |

Hard negatives are constructed by selecting prompts from within the same supercategory as the true image label. For example, an image containing a dog is paired with the prompt 'a photo of wolf' since both belong to the 'animal' supercategory. This produces a more realistic test of the model's hallucination behaviour compared to trivial easy negatives.

Agreed Data Schema (Mockup CSV — to be pushed to GitHub by end of Week 1)

| Column | Type | Description |
| --- | --- | --- |
| image_id | int | COCO image ID |
| image_path | str | Local file path to image |
| prompt | str | Text prompt e.g. 'a photo of dog' |
| true_label | int (0/1) | 0 = real detection expected, 1 = hallucination expected |
| supercategory | str | COCO supercategory e.g. 'animal', 'vehicle', 'furniture' |
| negative_type | str | 'hard' (same supercategory) or 'easy' (different supercategory) or 'positive' |

## 3.2 Detection Pipeline

OWL-ViT (google/owlvit-base-patch32) is used as the primary open-vocabulary detector. For each image-prompt pair, the model outputs bounding boxes, confidence scores, and image region embeddings. No fine-tuning is performed; the model is used in inference-only mode.

## 3.3 Hallucination Verifiers

V1 — Confidence Threshold Verifier (Baseline)

- If max detection score < threshold → HALLUCINATED

- If max detection score ≥ threshold → REAL DETECTION

- Optimal threshold determined via grid search (F1 vs Threshold plot) on a held-out validation split

V2 — CLIP Cosine Similarity Verifier

- Extract image region embedding from OWL-ViT output

- Extract text embedding from CLIP text encoder for the given prompt

- Compute cosine similarity between image and text embeddings

- If similarity < threshold → HALLUCINATED (low visual-text alignment)

- Hypothesis: genuine detections produce higher image-text alignment than hallucinated ones

## 3.4 Evaluation Protocol

- Metrics: Precision, Recall, F1-Score, ROC-AUC

- Separate evaluation on easy negatives vs hard negatives to isolate difficulty level

- F1 vs Threshold grid search plot for V1 to justify threshold selection

- Confusion matrix and ROC curves for V1 vs V2 comparison

- Qualitative error analysis: 5–10 false positive / false negative cases with visual explanation

# 4. Tech Stack & Tools

All tools are free and open-source. No paid APIs or external services required.

| Layer | Tool / Library | Purpose |
| --- | --- | --- |
| Language | Python 3.10+ | Primary development language |
| Detection Model | OWL-ViT (HuggingFace) | Open-vocabulary object detection from text prompts |
| Verifier Model | CLIP (HuggingFace) | Image-text cosine similarity for hallucination verification |
| ML Framework | PyTorch | Model inference + tensor operations |
| Dataset API | pycocotools | Parse COCO annotations + supercategory hierarchy |
| Evaluation | scikit-learn | Precision, Recall, F1, ROC-AUC |
| Visualization | matplotlib, seaborn | Confusion matrix, ROC curves, F1 vs Threshold plot |
| Demo UI | Gradio | Interactive web demo with public share link |
| Dev Environment | VS Code + Google Colab | Local debug + GPU inference |
| Version Control | GitHub | Code repository + team collaboration |
| Data Storage | Google Drive (shared) | COCO images + results shared across team |

## 4.1 Development Workflow

- Local (VS Code): write and debug code on small samples (5–10 images) to verify correctness

- GitHub: version control and team collaboration — all .py files committed here

- Google Colab (T4 GPU): clone repo, mount Google Drive, run full-scale inference

- Google Drive (shared folder): store COCO images, CSV outputs, and results — downloaded once by Person 1

- config.py: dynamic path resolution — auto-detects Colab vs local environment to avoid hardcoded paths

# 5. Team & Responsibilities

| Member | Role | Key Responsibilities |
| --- | --- | --- |
| Person 1 | Data Engineer | Download COCO val2017, build hard-negative pairs using supercategory hierarchy, maintain shared Google Drive, push Mockup CSV to GitHub |
| Person 2 | Model Engineer | Integrate OWL-ViT via HuggingFace, build detection + embedding extraction pipeline, run full-scale inference on Colab GPU |
| Person 3 | Verifier / XAI | Implement V1 threshold verifier with grid search, V2 CLIP cosine similarity verifier, attention map visualization |
| Person 4 | Evaluation & Demo | Compute Precision/Recall/F1/ROC-AUC, plot F1 vs Threshold, confusion matrix, build Gradio demo app, write Limitations section |

# 6. Sprint Plan

Project Start: 20 April 2025  |  Estimated Completion: 29 June 2025  |  4 Sprints + Buffer

| Sprint | Period | Focus | Key Deliverables |
| --- | --- | --- | --- |
| Sprint 1 | 20 Apr – 4 May | Proposal & Planning | Proposal submitted, team roles confirmed, CSV schema agreed, COCO downloaded to shared Drive, Mockup CSV on GitHub |
| Week 1 (20–27 Apr) | Kickoff | Discussion & Alignment | Read OWL-ViT / CLIP papers, define data schema, assign roles, write proposal draft |
| Week 2 (28 Apr – 4 May) | Setup | Dataset Sourcing | Download COCO val2017 to Drive, validate images, push Mockup CSV (10 rows) to GitHub, finalize proposal |
| Sprint 2 | 5 – 18 May | Dataset + Baseline | Hard-negative CSV complete, OWL-ViT baseline running on Colab, first detection results |
| Week 3 (5–11 May) | Build | Hard Negatives | P1: build_dataset.py with supercategory logic. P2: OWL-ViT pipeline on 50 sample images |
| Week 4 (12–18 May) | Build | Embedding Pipeline | P2: full inference pipeline + embedding extraction. P3: begin V1 threshold verifier |
| Sprint 3 | 19 May – 1 Jun | Verifiers | V1 and V2 both running, initial F1 scores, best threshold found via grid search |
| Week 5 (19–25 May) | Verify | V1 Threshold | P3: threshold_verifier.py + grid search. P4: evaluation scaffolding ready |
| Week 6 (26 May – 1 Jun) | Verify | V2 CLIP | P3: clip_verifier.py complete. P4: confusion matrices + F1 vs Threshold plot |
| Sprint 4 | 2 – 15 Jun | Evaluation & Demo | ROC curves complete, Gradio demo live, full report drafted |
| Week 7 (2–8 Jun) | Evaluate | Full Evaluation | All metrics finalized. All: peer review results, write Limitations & Future Work |
| Week 8 (9–15 Jun) | Polish | Demo & Report | Gradio demo polished. Final report assembled and peer-reviewed |
| Buffer | 16–29 Jun | Refinement | Presentation slides, rehearsal, GitHub cleanup, final submission |

# 7. Expected Outcomes

- A reproducible dataset of 5,000 image-prompt pairs with easy and hard negative labels

- Two trained verifier systems (V1 threshold and V2 CLIP) with documented performance metrics

- Quantitative evidence of hallucination rates under easy vs hard negative conditions

- Evaluation report with confusion matrices, ROC curves, F1 vs Threshold plot, and qualitative error analysis

- Gradio demo application with real-time inference and public share URL

- Clean GitHub repository with README, reproducibility instructions, and project documentation

# 8. Known Limitations & Mitigation

| Limitation | Mitigation / Future Work |
| --- | --- |
| CLIP dependency — verifier performance upper-bounded by CLIP's capability and biases | Acknowledged as known constraint; fine-tuning CLIP on domain-specific data proposed as future work |
| Hard negative coverage — some visual twins across supercategories may be missed | Embedding-based hard negative mining as future extension |
| Global threshold — single optimized threshold applied across all categories | Per-category threshold optimization proposed as future work; grid search plot included in evaluation |
| Compute constraints — ViT inference requires GPU; CPU runtime is prohibitively slow | Google Colab T4 GPU used for all full-scale inference; dataset subsampled if needed |

# 9. References

- Minderer et al. (2022). Simple Open-Vocabulary Object Detection. ECCV 2022. (OWL-ViT)

- Radford et al. (2021). Learning Transferable Visual Models From Natural Language Supervision. ICML 2021. (CLIP)

- Lin et al. (2014). Microsoft COCO: Common Objects in Context. ECCV 2014.

- Bai et al. (2024). Hallucination of Multimodal Large Language Models: A Survey. arXiv:2404.18930

- HuggingFace Transformers Documentation. https://huggingface.co/docs/transformers